## Slide 1
QUARTERLY BOARD
Cybersecurity Briefing
Q1 2025 | NovaTech Corp | Board of Directors
Current Risk Posture
Compliance Journey Update
Key Incidents
Investment Decisions Required
Next Steps
CLASSIFICATION: BOARD CONFIDENTIAL

## Slide 2
CISO Overview
Cybersecurity in Three Minutes — Q1 2025 Summary
WHERE WE STAND
AMBER
Elevated Risk — Manageable
Our security programme is maturing. The majority of identified risks are in active remediation. Our AMBER status reflects three known gaps with funded plans in place: vendor risk, privileged access, and network segmentation. We are on track for ISO 27001 certification in Q4 2025. No material breach occurred in Q1 2025.
— CISO, NovaTech Corp
3 THINGS BOARD SHOULD KNOW
01
No Data Breach in Q1 2025
All 18 security incidents contained and resolved. No customer data compromised. ICO notification not required for any incident.
02
ISO 27001 Certification: On Track
62% control maturity achieved. Stage 1 audit booked for August 2025. Q4 2025 certification target remains achievable.
03
3 Actions Need Board Approval Today
Vendor risk programme, PAM solution (£85k), and network segmentation (£120k) require board approval to proceed.
NovaTech Corp | Board Confidential | Confidential | Q1 2025
2

## Slide 3
GRC Programme Health
Current Status Across Key Security Domains
Governance & Policy
GREEN
78%
Board-approved IS Policy. RACI complete. Committees established.
Risk Management
AMBER
65%
Risk register active. FAIR model piloted. 3 risks overdue for treatment.
ISO 27001 Journey
AMBER
62%
62% maturity. Stage 1 audit Aug 2025. 31 critical controls in progress.
Vendor Risk
RED
50%
50% of critical vendors unassessed. Programme funding required immediately.
Incident Response
GREEN
85%
IR plan tested Q4 2024. All P1/P2 SLAs met. Playbooks updated.
Identity & Access
AMBER
55%
MFA 91% coverage. PAM gap — approval required. Q2 2025 target: 100%.
Vulnerability Mgmt
RED
40%
Monthly scans inconsistent. 12 high CVEs outstanding. Programme launching Q2.
Security Awareness
GREEN
97%
97% training completion. Phishing simulation: 4% click rate (down from 9%).
NovaTech Corp | Board Confidential | Confidential | Q1 2025
3

## Slide 4
Security Investment
Budget Summary and Approvals Required
Q1 2025 SECURITY SPEND vs BUDGET
Category
Annual Budget
Q1 Spend
Variance
Status
People & Training
£85,000
£21,250
£0
On Budget
Tools & Technology
£120,000
£28,400
-£1,600
Underspend
Compliance & Audit
£65,000
£18,200
+£2,700
Slight Overspend
Penetration Testing
£30,000
£0
-£7,500
Underspend — Q2
Incident Response
£15,000
£3,100
£0
On Budget
TOTAL
£315,000
£70,950
-£6,400
On Track
BOARD APPROVAL REQUESTED — ADDITIONAL INVESTMENT
PAM Solution (CyberArk / BeyondTrust)
£85,000 — URGENT
Network Segmentation Project
£120,000 — HIGH
DLP Solution (Microsoft Purview)
£45,000 — HIGH
NovaTech Corp | Board Confidential | Confidential | Q1 2025
4

## Slide 5
12-Month Security Roadmap
GRC Programme Milestones — 2025
Q1 2025
✓ Risk Register updated (47 risks)
✓ Security Awareness: 97% complete
✓ GDPR DPIA process established
✓ CyberEssentials Plus maintained
⚡ Vendor risk gap identified
Q2 2025
→ PAM deployment (Apr–May)
→ Network segmentation (May–Jun)
→ Vendor risk catchup (all critical)
→ Vulnerability programme launch
→ ISO 27001 Stage 1 readiness review
Q3 2025
→ ISO 27001 Stage 1 Audit (Aug)
→ DLP implementation
→ NIST CSF maturity: Tier 3 target
→ BCP/DR live test
→ Q3 Board security briefing
Q4 2025
→ ISO 27001 Stage 2 Audit (Oct)
→ ISO 27001 Certification target
→ PCI-DSS GAP remediation complete
→ Annual GRC programme review
→ 2026 security strategy to Board
🎯 Primary 2025 Goal: Achieve ISO 27001:2022 Certification by Q4 2025
NovaTech Corp | Board Confidential | Confidential | Q1 2025
5

## Slide 6
Questions & Discussion
Next Board Report: July 2025
CISO
ciso@novatech.com
Security programme enquiries
DPO
dpo@novatech.com
Data protection and GDPR
GRC Programme
grc@novatech.com
Compliance and audit enquiries